MGT6046 Resit Examination 2023-2024 Questions and Answers Draft

Examination Duration: 3 hours

Additional Materials to be Supplied:

A4 plain white paper and Graph Paper. A calculator is required.

Instructions

Answer any 4 (four) questions from 6.

All questions carry the same marks.

Question 1

Part (a) Compare and contrast the advantages and disadvantages of:

(i) Process orientated management using continuous improvement and

(ii) Results Orientated Management.

[10 marks]

Part (b)

A large company has installed a new computer system with new software and has been receiving a lot of complaints from staff about various faults which have occurred.

The Information Technology Department Quality Circle was called upon to monitor the situation. A check sheet that shows the weekly status of problems has been produced by one IT support officer (see below).

Table of New Computer System Problems

| Problem | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| Network problem | 2 | 7 | 4 | 3 |
| Server problem | 1 | 5 | 2 | 5 |
| Email problem | 2 | 6 | 4 | 6 |
| Server Access | 5 | 2 | 3 | 7 |

Your job is to critically evaluate the situation concerning the new computer system.

[15 marks]

[25 marks in total]

Question 2

Part (a) What types of inventories do manufacturing businesses carry and what are the implications for carrying those inventories?

[12 marks]

Part (b) A mail-order company receives order forms; types in the customer details; checks the information provided from the customers and that the products are in stock; confirms payment and processes the order. During an average 7-hour day 125 orders are processed. Generally, 200 orders are waiting to be processed or ‘in progress’. It takes 15 minutes for all activities required to process an order.

Summary of Data:

| Day length | 7 hours |
| --- | --- |
| Orders Processed per day | 125 orders per day |
| Work in Progress (waiting) | 200 orders |
| Time to Process 1 order | 15 minutes |

(i) What is the cycle time per order?

(ii) Calculate the Throughput time (to deal with the work in progress).

(iii) Calculate the throughput efficiency of the process.

(iv) Calculate the number of servers required to deal with the 125 orders per day.

(v) What do the orders do for most of the time?

(vi) Critically evaluate your answers.

[13 marks]

[25 marks in total]

Question 3

(i) Critically evaluate the factors which are important in Operations Management for strategically managing the organisation?

(ii) How can Operations help an organisation be successful?

[Total 25 marks]

Question 4

Part (a)

Critically evaluate the assumptions, advantages, and disadvantages of using any one location model to make management decisions.

[10 marks]

Part (b)

A retail distribution company has a warehouse (at coordinates X = 12 and Y = 12) and delivers to various retailers. They are thinking of moving to a new warehouse and distribution facility and have gathered the data in the table below.

The data shows the location and the weekly delivery demand in van loads for each retailer. Your job as the Operations Manager is to carry out the following:

(i) Draw a graph with all the locations in the table clearly shown, including the current location of the warehouse and distribution facility at coordinates X = 12 and Y = 12. Clearly label all the points.

(ii) From the data in the table determine the current most suitable location for the new warehouse and distribution facility using the centre of gravity method and add this point to your graph.

(iv) What would you recommend the company do?

Table 1 Van Loads Delivered to each location per week.

| Location | x coordinate (xi) | y coordinate (yi) | Weekly demand (van loads) (Qi) |
| --- | --- | --- | --- |
| A | 4 | 6 | 6 |
| B | 12 | 10 | 10 |
| C | 18 | 14 | 30 |
| D | 20 | 20 | 12 |
| E | 20 | 8 | 8 |

[15 marks]

[Total 25 marks]

Question 5

Part (a) Critically evaluate the Theory of Constraints.

[10 marks]

Part (b) A company operates a five-stage process to make a metal component for the automobile industry. The process is outlined below. Given the data below:

| Stage | Processing time per item (minutes) |
| --- | --- |
| 1 | 7 |
| 2 | 10 |
| 3 | 7 |
| 4 | 20 |
| 5 | 8 |

(i) Calculate the overall processing time.

(ii) Identify the bottleneck in the process.

(iii) What is the Idle Time on each stage of the current process?

(iv) What is the Balancing Loss for this current manufacturing process?

(v) The company can afford to purchase another machine with a 12 minute process time to run in parallel with the bottleneck stage. What would be the new processing time at that stage?

(iv) Recalculate the idle time and balancing loss with the new machine in place.

(v) Comment on your answer.

[15 marks]

[Total 25 marks]

Question 6

Part (a)

Give two well-known examples of project failure and critically evaluate why they are regarded as failures.

[10 marks]

Part (b)

A company is undertaking a project to re-model a part of a golf course. The work to be completed is shown in the table below.

| Activity | Duration (weeks) | Predecessors | Resources required (Trucks) |
| --- | --- | --- | --- |
| A | 3 | Start | 5 |
| B | 4 | A | 6 |
| C | 1 | A | 4 |
| D | 3 | B, C | 3 |

Give the data above you are expected to carry out the following to inform your manager:

- Draw a precedence diagram of the project.

- Carry out a critical path analysis.

- Calculate the earliest start, earliest finish, latest start, latest finish, and total float. Determine the Critical Path through the network.

- Draw a Gantt chart starting activities as early as possible.

- Draw a resources histogram from the Gantt chart.

- Critically evaluate your answer.

Additional information

EF = ES + D     (Forward Pass through the network)

LS = LF – D      (Backward Pass through the network)

Total Float: TF = LF-ES – D

[15 marks]

[25 marks in total]

End of Examination Questions

Question 1

Part (a) Compare and contrast the advantages and disadvantages of:

(i) Process orientated management using continuous improvement and

(ii) Results Orientated Management.

[10 marks]

Part (b)

A large company has installed a new computer system with new software and has been receiving a lot of complaints from staff about various faults which have occurred.

The Information Technology Department Quality Circle was called upon to monitor the situation. A check sheet that shows the weekly status of problems has been produced by one IT support officer (see below).

Table of New Computer System Problems

| Problem | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| Network problem | 2 | 7 | 4 | 3 |
| Server problem | 1 | 5 | 2 | 5 |
| Email problem | 2 | 6 | 4 | 6 |
| Server Access | 5 | 2 | 3 | 7 |

Your job is to critically evaluate the situation concerning the new computer system.

[15 marks]

[25 marks in total]

Answer

Objective: Part (a) Requires a critique of process orientated management using continuous improvement and results orientated management. A good clear criticism/comparison is needed. Part (b) requires a simple analysis of a check sheet. Calculations by week and by problem are expected.

A High Distinction Answer (80%+ marks): should provide an expertly written answer with all the calculations correct. Comments should demonstrate a degree of expertise.

A Distinction Answer (70%+ marks): A distinction answer should give a very comprehensive answer with clear comparison between the two methods of management. All calculations and analysis should be correct with clear comments.

A Pass Answer (50% marks): is likely to be weaker across the board with limited comments and discussion on the two methods of management and limited analysis of the check sheet data.

A Fail Answer (less than 50% Marks): will naturally be unable to give an adequate answer to all sections in the question and unable to address all the issues raised. Comments may be poor or absent altogether.

Part (a) Advantages and Disadvantages

Continuous Improvement is often referred to as Kaizen, Lean, Lean Sigma, Six Sigma and so on. There have been numerous approaches to using continuous improvement in the commercial world and organisations teaching and awarding certificates (or belts) to successful implementation and study of these techniques have become increasingly popular over the last twenty years.

Advantages

- The origin of Continuous Improvement is the Japanese idea of kaizen which is a strategy which improves the working standard through small, gradual improvements.

- It should be noted that this is different from innovation which calls for radical improvements because of large investments in technology and/or equipment.

- A successful kaizen or continuous improvement strategy clearly delineates responsibility for maintaining standards to the worker, with management responsible for the improvement of standards. The Japanese perception of management boils down to one precept: maintain and improve standards.

Continuous improvement, kaizen and all the other initiatives under this heading of continuous improvement, are strategic approaches to the management of an organisation and has its origins in Japanese manufacturing companies (e.g. Toyota Production System; Canon Production System etc.) but is now pervasive across all kinds of businesses in all countries with an advanced manufacturing or professional approach to service operations.

Process Orientated Management vs Results Orientated Management

Results Orientated Management: Many organisations are results orientated and adopt a results orientated management approach. This style of management is well-established in the West and emphasises controls, performance, results, rewards (usually financial), or the denial of rewards and even penalties for not meeting the required results. The criteria for the result are easily quantifiable and short-term and often appear to be related to accounting measures and are usually financial measures. Western-style management emphasises results criteria (R criteria) almost exclusively. These types of organisations are not interested in continuous improvement unless it meets one or more of the short-term performance measures used. These types of organisations rely upon technological leaps to solve problems with their competitive or uncompetitive advantage and pay little attention to small improvements on the shop floor. They are hierarchical with many levels of management and operate in separate functional ‘silos’ (e.g. marketing department, accounts, operations etc.) in the organisation.

Summary: these ‘results orientated’ organisations set corporate strategy, provide goals and objectives, and performance indicators, they demand results against the key performance indicators but pay little attention to how they are achieved and have little involvement with the operations (the processes) devolving it down to a junior member of staff with no representation of operations at board level. In the UK and the USA research has shown that company management boards are staffed mainly by accountants and marketing specialists – not operations specialists.

Process Orientated Management: This is a style of management that is people orientated in contrast to one that is orientated solely toward results. In process orientated management a manager must support and stimulate efforts to improve the way employees do their jobs. Such a style of management calls for a long-term outlook and usually requires behavioural change. Some criteria for meriting rewards in this style are: discipline, time management, skill development, participation and involvement, morale, and communication. In a kaizen strategy or continuous improvement strategy (sometimes referred to as ongoing improvement), these criteria are referred to as P criteria or process orientated criteria. A kaizen or improvement strategy asserts that a conscious effort to establish a system which encourages improvement in process orientated criteria can produce significant competitive advantages for the company. However, when a technological leap is required, it is implemented in a process orientated way with careful consideration of productivity and efficiency.

Summary: for these ‘process orientated’ organisations corporate strategy is fully supported by senior management involvement in improving processes and providing appropriate resources. These organisations are generally flatter, rely heavily on teams at all levels and management are deeply involved in improving processes by continuous improvement. The teams suggesting improvements are given resources and Director of Operations is an important position on the management board of the company. Where technology is used there is a ‘plan, do, check, act’ (PDCA) cycle followed by a ‘standardise, do check act’ (SDCA) cycle with a phase of continuous improvement until the next change in technology is required. All changes are considered in a process improvement way rather than as a one-time technological solution to a problem.

Differences between Results Orientated and Process Orientated Management

These two styles differ quite markedly in their approach to solving problems, reducing waste, increasing productivity, and increasing efficiency. The results orientated approach concentrates on accounting and financial information at a higher level in the organisation than the shop floor and does not support employees in their efforts to improve (e.g. “All our engineers come fully trained and so we don’t need to involve ourselves in any training.”)

The process orientated style of management supports the workforce at the level of the shop floor and provides support, training and resources to make improvements in the operations such that each small improvement adds to the overall improvement of the process in small steps (e.g. “We continuously train all our staff and workers to be the best at what we do.”). Cross training means that eventually operatives can operate any machinery or equipment on the shop floor.

The Japanese bring a huge number of tools and techniques to problem-solving, continuous improvement and approaches to working with people. Examples include setting clear policy, objectives, goals, and performance measures which are process orientated and supporting those with investment and time (noting that senior management time is often devoted to solving problems with workers on the shop floor). Quality circles are a good example of this approach.

[10 marks]

Note for Markers: Any answer covering this type of material with a clear difference between the two styles of management should obtain high marks (say 9 or 10 marks).

Part (b)

Analysis

The table below shows a basic analysis of the check sheet.

| Problem | Week 1 | Week 2 | Week 3 | Week 4 | Totals |
| --- | --- | --- | --- | --- | --- |
| Network problem | 2 | 7 | 4 | 3 | 16 |
| Server problem | 1 | 5 | 2 | 5 | 13 |
| Email problem | 2 | 6 | 4 | 6 | 18 |
| Server Access | 5 | 2 | 3 | 7 | 17 |
| Totals | 10 | 20 | 13 | 21 | -- |

This continuous improvement tool is widely used by company-wide quality control (CWQC), total quality control circles and other small groups, as well as by staff engineers and managers, for identifying and solving problems. Companies active in quality control and continuous improvement are trained to use this tool in their routine activities (Masaaki Imai, 1986).

This analysis shows that the major problems are related to Email and Server Access and with the second and fourth week having the maximum number of problems across all faults with the system.

Results

The analysis shows that the major problems are related to Email and Server Access and with the fourth week having the maximum total number of problems (although week 2 is poor too). Server access performance has been variable over time and some software fixes may be necessary to ensure reliability. As with all new systems there will be early operational problems, but the generally deteriorating performance over the four weeks is less than satisfactory. The most difficult problem for staff is email problems. Lost emails and lost data may not be recoverable at this time if the server is not working properly.

Conclusions

It is necessary to investigate the problems over the coming weekend offline to determine their cause.

Recommendations

An initial discussion with the system provider is needed before undertaking any major works as the system is under guarantee.

There are various options available:

1. Reboot the system.

2. Carry out an investigation and maintenance at the weekend offline.

3. Identify the problem in the software and correct the fault.

4. Change the software to a higher specification product.

5. Complain to the system supplier and obtain a better/replacement server.

[15 marks]

Question 2

Part (a) What types of inventories do manufacturing businesses carry and what are the implications for carrying those inventories?

[12 marks]

Part (b) A mail-order company receives order forms; types in the customer details; checks the information provided from the customers and that the products are in stock; confirms payment and processes the order. During an average 7-hour day 125 orders are processed. Generally, 200 orders are waiting to be processed or ‘in progress’. It takes 15 minutes for all activities required to process an order.

Summary of Data:

| Day length | 7 hours |
| --- | --- |
| Orders Processed per day | 125 orders per day |
| Work in Progress (waiting) | 200 orders |
| Time to Process 1 order | 15 minutes |

(i) What is the cycle time per order?

(ii) Calculate the Throughput time (to deal with the work in progress).

(iii) Calculate the throughput efficiency of the process.

(iv) Calculate the number of servers required to deal with the 125 orders per day.

(v) What do the orders do for most of the time?

(vi) Critically evaluate your answers.

[13 marks]

[25 marks in total]

AnSwer

Objective: This question is designed to test a knowledge of inventories in Part (a) and Part (b) Application of Little’s law to a process.

A High Distinction Answer (80%+ marks): Part (a) should provide an expertly written answer with all theory, comments demonstrating an awareness of the main issues with inventory and its management. Part (b) should look at the calculations using Little’s Law to determine the number of servers required etc. Comments should be straightforward.

A Distinction Answer (70%+ marks): A distinction answer should give a very comprehensive answer. The ideas about the role of inventories should be carefully presented with clear explanations and definitions. Comments should be highly pertinent and demonstrate some clear understanding. The calculations should be correct and appropriate comments made.

A Pass Answer (50% marks): is likely to be weaker across the board with limited discussion and definition of the concepts and ideas in all sections of the question. Insightful comments may be absent or limited and calculations incorrect or partially incorrect.

A Fail Answer (less than 50% Marks): candidates will naturally be unable to give an answer to all sections in the question and unable to address all the issues raised. Comments may be poor or absent altogether.

Outline Answers

Part (a) What types of inventories do manufacturing businesses carry and what are the implications for carrying those inventories?

Any of the following should gain marks

Inventory: different types of inventories are maintained throughout the value chain, before, during and after production to support operations and meet customer demands. These are:

(i) Input Inventory: raw materials, component parts, subassemblies, and supplies which are inputs to manufacturing and service delivery processes.

(ii) Work in Progress: consists of partially finished products in various stages of completion that are awaiting further processing. These are products which the organisation has partially completed. These are often partially completed items which have little value for sale but cost the company or organisation a lot of money in raw materials and the time in order to partially process the item. If there is no control of work in progress or work in process, then the company may find that it has very high inventory costs and could find difficulties with cash flow. In extreme cases where work in progress is not controlled in any way then the company could find itself in serious financial difficulties. So work in progress and inventory are basically bad for costs and damage the profitability of the company.

(iii) Finished Goods Inventory or Finished Goods Stock: are completed products ready for distribution or sale to customers. Finished goods might be stored in a warehouse or at the point of sale in retail stores. Finished goods inventory is necessary to satisfy customers’ demands quickly without having to wait for a product to be made or ordered from the supplier.

(iv) Repair and Replacement Parts: many manufacturers need to hold spare parts for customers to repair and replace parts on products which require maintenance and repair. While these might be considered to be partially processed products, they are in fact an essential part of the after sales service for a manufactured item (e.g. a washing machine or a motor vehicle). These replacement parts are a form of inventory which is essential to maintain so that customers can be sure to be able to repair and maintain their purchased products.

(v) Safety Stock Inventory: is an additional amount of input inventory, work in progress, finished goods stock and repair and replacement parts that is kept over and above the average amount required to meet demand or maintain the production process. Customer demand is often highly variable and uncertain. Lack of sufficient inventory can cause production lines to shut down or customers to become dissatisfied and purchase goods and services elsewhere. Many firms try to reduce the risks of not having enough inventories by maintaining additional stock beyond their normal estimates – this is known as safety stock.

(vi) Consumables: materials which are used in the process but do not form part of the product and are not sold to the customer but are included in the variable costs. These can be disposable protective gloves, paper wipes, oil, rags, cleaning materials, solvents for grease removal, abrasives, polishing and cutting fluids etc.

Inventory Management Decisions and Costs

Maintaining inventory stocks can be quite expensive for a manufacturing company (but less so in general for service operations) and so inventory management has become a major part of operations management. Inventory managers deal with two fundamental decisions:

1. When to order items from a supplier or when to initiate production runs if the firm makes its own items.

2. How much to order or produce each time a supplier or production order is placed.

Inventory management is all about making trade-offs among the costs associated with these decisions. Inventory costs can be classified into four major categories (Collier and Evans, 2017):

1. Ordering or Setup Costs. These costs are incurred as a result of the work involved in placing orders with suppliers or configuring tools, equipment, and machines within a factory to produce an item. Ordering setup costs do not depend on the number of items purchased or manufactured but do depend upon the number of orders placed.

2. Inventory-Holding Costs. These costs are the expenses associated with carrying inventory. These costs are associated with maintaining storage facilities (e.g. utilities costs, handling costs and the opportunity cost of capital by holding inventory).

3. Shortage Costs. These are costs associated with the products being unavailable when needed to meet demand. These costs can be due to a backlog of orders, lost sales or service interruptions for external customers, or costs associated with interruptions to manufacturing and assembly lines for internal customers.

4. Unit Cost of the Stock Keeping Units. The unit cost is the price paid for purchased goods or the internal cost of producing them. [12 marks]

Part (b) A mail-order company receives order forms….

Summary of Data:

| Day length | 7 hours |
| --- | --- |
| Orders Processed per day | 125 orders per day |
| Work in Progress (waiting) | 200 orders |
| Time to Process 1 order | 15 minutes |

Number of orders processed in 7 hours = 125 orders

Time processing = 7 hours (i.e. Process Time for a batch of orders) = 420 minutes

Work in Progress = 200 orders

Work content = 15 minutes

(i) What is the cycle time per order?

Cycle time per order

Cycle time = Process time     =   7 hours         = 420 minutes = 3.36 minutes per order

Number processed  125 orders	125 orders

(ii) Calculate the Throughput time (to deal with the work in progress).

From Little’s Law, we know that:

Throughput Time = WIP x Cycle time

Throughput time = 200 orders waiting x 3.36 minutes per order = 672 minutes

The throughput time is 11.2 hours or 1.6 days (with a 7 hour working day) to deal with the 200 orders of work in progress.

(iii) Calculate the throughput efficiency of the process.

Throughput efficiency = Work content = 15 minutes      = 0.0223 = 2.23% approx.

Throughput time  672 minutes

This is a very low throughput efficiency suggesting that the orders are spending most of the time waiting to be processed.

(iv) Calculate the number of servers required to deal with the 125 orders per day.

Servers Required = Work Content 	=  15 minutes = 4.46 Servers are required.

Cycle Time		    3.36 minutes

(v) What do the orders do for most of the time?

The orders are waiting to be processed for most of the time they are with the company. They may be resting in someone’s in-tray waiting to be processed or resting in someone’s out-tray waiting to be passed on to the next part of the process (electronically it is the same thing when using online systems).

(vi) Critically evaluate your answers.

Thus, the ratio between the work content (i.e. what is actually done with the order in 15 minutes) and the Throughput Time (the time spent in the system waiting to be processed, being processed and waiting to be passed on to the next stage) 672minutes, is a measure of throughput efficiency; which in this example is low at 2.23%:

Throughput efficiency = Work content	 = 15 minutes x100 = 2.23%

Throughput time	      672minutes

Despite the fact that the process is achieving a throughput time of 11.2 hours (672 minutes, i.e. 1.6days) for 200 orders, the individual orders are only worked on for 2.23% of the time that they are with the company!

There are 4.46 servers on average operating in parallel processing orders. Increasing the number of servers would improve the process by reducing the work in progress and increase the throughput (i.e. processing or production rate).

[13 marks]

Note for Markers: with these comments this section should gain full marks.

Only half marks (i.e. 6 or 7 marks) should be given for the calculations only and only if correct. Comments are essential so we know the student understands the meaning of the calculations.

Question 3

(i) Critically evaluate the factors which are important in Operations Management for strategically managing the organisation?

(ii) How can Operations help an organisation be successful?

[Total 25 marks]

Answer

Objective: This question is designed to test a knowledge of the major strategic issues facing a company’s operations.

A High Distinction Answer (80%+ marks): should look at the way operations can assist with competitive advantage, core competences, and ways of creating an Operations Strategy. Comments should demonstrate a degree of expertise.

A Distinction Answer (80%+ marks): A distinction answer should give a very comprehensive answer. The theory should be carefully presented with clear explanations and definitions. Comments should be highly pertinent and demonstrate some clear understanding.

A Distinction Answer (70%+ marks): A distinction answer should give a very comprehensive answer to all the issues raised perhaps with less depth.

A Pass Answer (50% marks): is likely to be weaker across the board with limited discussion and definition of the concepts and ideas in all sections of the question. Insightful comments maybe absent or limited.

A Fail Answer (less than 50% Marks): candidates will naturally be unable to give an answer to all sections in the question and unable to address all the issues raised. Comments may be poor or absent altogether.

Outline Answer

(i) Critically evaluate the factors which are important in Operations Management for strategically managing the organisation?

There are many decisions which need to be made by Operations Managers to maintain the production and service system working properly (i.e. as it was designed to operate). According to Brown et al. (2018, p.4):

“An organisation is judged by how its operations perform and not by what the organisation says it is going to do.”

There are many strategic factors when managing an organisation. For example:

1. Design of goods and services

2. Quality Management

3. Process and Capacity Design

4. Location Strategy

5. Layout design and strategy

6. Human resources and job design

7. Supply chain management

8. Inventory management

9. Scheduling

10. Maintenance

However, there are many other strategic decisions that need to be made concerning operations management. For example (Brown et al, 2018):

- Management of Value and Added Value

- Capacity Management

- Location Decisions

- Layout Decisions

- Process Choice and Process Management

- Managing Technology

- Human Resources Management

- Integration and Buyer-Supplier Relationships as part of the organisation’s ‘Extended Enterprise’

- Managing Innovation - new product or service introduction

- Managing Complexity

- Managing Product Proliferation

- Managing Projects

- Managing Costs

- Managing Productivity and Efficiency

- Reducing and Eliminating Waste

All these factors will occur at least once in the development of a business, and many will occur regularly and so Operations Managers will be heavily involved in making decisions which have major consequences for the business including the effect on the cost, profitability, and longevity of the business.

(ii) How can Operations help an organisation be successful?

Operations are either a drag on the organisation or a competitive weapon and several concepts show how Operations can become a competitive weapon:

Core competencies are: “the resources and capabilities that comprise the strategic advantages of a business”. Modern management theory argues that a business must define, cultivate, and exploit its core competencies to succeed against the competition. Operations and Operations Management contributes to the core competences of an organisation. Some might argue Operations is the only area (except perhaps savvy marketing) where an organisation should develop core competences.

Other definitions of Core Competences are equally applicable to Operations:

“A harmonized combination of multiple resources and skills that distinguish a firm in the marketplace” and therefore are the foundation of company’s competitiveness.

Core competencies differentiate an organization from its competition and create a company’s competitive advantage in the marketplace. A core competency refers to a company’s set of skills or experience sometimes called ‘know how’ in some activity, rather than physical or financial assets. An organizational core competency is, or should be, an organization’s strategic strength. These are where Operations should be focused.

Competitive Advantage

Competitive advantage is the favorable position an organization seeks in order to be more profitable than its rivals. A competitive advantage is the attribute that allows an organization to outperform its competitors.

A competitive advantage distinguishes a company from its competitors. It contributes to higher prices, more customers, and brand loyalty. Establishing such an advantage is one of the most important goals of any company. It is essential to business success.

Operations offer a huge range of opportunities to develop competitive advantages compared to the Cost Leadership, Focus and Differentiation generic strategies offered by Michael Porter. Examples are competing on Quality, Cost, Productivity, or innovation (Garvin’s ideas), or Cost, Speed, Deliverability, Reliability, Flexibility, Responsiveness. Eight dimensions of Quality might be mentioned.

Links to Corporate Strategy

Using Terry Hill’s terminology from his approach to Operations Strategy and Links to the Corporate Strategy we can begin by identifying what gives the company a way to compete and win orders.

The order winning criteria can be categorized and applying these to the any company we have:

Order-winners: Criteria which, having qualified, must be provided to win an order from competitors, who have also qualified.

Order-qualifiers: Criteria that are necessary even to be considered by a customer. That is, criteria which get a product or service into a market or help to stay in the market.

Order-qualifiers which are order-losing sensitive: These are critical qualifiers to a customer/market that must be provided to maintain the order.

Links to Corporate Strategy occur through Marketing Strategies and order winners.

[Total 25 marks]

Note for Markers

A decent well-argued attempt with any of these ideas should attract good marks.

Question 4

Part (a) Critically evaluate the assumptions, advantages, and disadvantages of using any one location model to make management decisions.

[10 marks]

Part (b) A retail distribution company has a warehouse (at coordinates X = 12 and Y = 12) and delivers to various retailers. They are thinking of moving to a new warehouse and distribution facility and have gathered the data in the table below.

The data shows the location and the weekly delivery demand in van loads for each retailer. Your job as the Operations Manager is to carry out the following:

(i) Draw a graph with all the locations in the table clearly shown, including the current location of the warehouse and distribution facility at coordinates X = 12 and Y = 12. Clearly label all the points.

(ii) From the data in the table determine the current most suitable location for the new warehouse and distribution facility using the centre of gravity method and add this point to your graph.

(iv) What would you recommend the company do?

Table 1 Van Loads Delivered to each location per week.

| Location | x coordinate (xi) | y coordinate (yi) | Weekly demand (van loads) (Qi) |
| --- | --- | --- | --- |
| A | 4 | 6 | 6 |
| B | 12 | 10 | 10 |
| C | 18 | 14 | 30 |
| D | 20 | 20 | 12 |
| E | 20 | 8 | 8 |

[15 marks]

[Total 25 marks]

Answer

Objective: This question is designed to test a knowledge of the advantages and disadvantages of using simple location models to make decisions concerning the location of facilities. Only one model needs to be discussed but a diligent student might give details about more than one model or offer a selection of issues.

A High Distinction Answer (80%+ marks): should look at the assumptions, advantages, and disadvantages of one model. Comments should demonstrate a degree of expertise.

A Distinction Answer (80%+ marks): A distinction answer should give a very comprehensive answer. The theory should be carefully presented with clear explanations and definitions. Comments should be highly pertinent and demonstrate some clear understanding.

A Distinction Answer (70%+ marks): A distinction answer should give a very comprehensive answer to all the issues raised perhaps with less depth.

A Pass Answer (50% marks): is likely to be weaker across the board with limited discussion and definition of the concepts and ideas in all sections of the question. Insightful comments maybe absent or limited.

A Fail Answer (less than 50% Marks): candidates will naturally be unable to give an answer to all sections in the question and unable to address all the issues raised. Comments may be poor or absent altogether.

Outline Answer

Part (a) Critically evaluate the assumptions, advantages, and disadvantages of using location models to make management decisions.

NB Only one of these is required for full marks

Assumptions, Advantages , Disadvantages and Criticisms of the Locational Cost-Volume Analysis

Assumptions

- Assumes that only two variables (i.e. fixed cost and variable cost) are enough to make a decision about choice of location.

- Assumes there is a least cost surface for several locations depending upon the quantity produced. It does not say when or if the location should be changed if the quantity increases or decreases.

- Assumes that the cost curves are linear with no break points with quantity of units produced (i.e. does not take into account economies or diseconomies of scale).

Advantages

- A simple model which is easy to use if data can be found.

Disadvantages

- Limited usefulness as it is often difficult to accurately establish the fixed and variable costs.

Criticisms

- This model does not take into account any other factors.

- It is used to choose between sites solely based on costs.

- It does not take into account any other factors (e.g. a good location or a bad location in a city)

- It has limited usefulness in complex decisions and must be used with careful consideration of other factors.

Assumptions, Advantages , Disadvantages and Criticisms of the Centre of Gravity Method

Assumptions

The Centre of Gravity Method assumes:

- a linear distance can be travelled between locations.

- that the road system will have a linear straight route between the company and the destination and will not be out of service or under repair.

- that orders will not vary over time between destinations and would simply allow calculation to recommend moving when the volume of orders change without considering the costs involved in moving to a new location.

Advantages

- A simple model which is easy to understand and use.

- It has a physical representation which provides an objective answer.

Disadvantages

- It does not consider other factors in the analysis.

Criticisms of the Centre of Gravity Method

- The method does not consider topographical or geographical issues.

Assumptions, Advantages, Disadvantages and Criticisms of the Weighted Score Method

Assumptions

- This method is highly qualitative and not mathematically rigorous.

- Assumes that managers’ opinions can be converted into a numerical score.

- Assumes that managers’ opinions do not change over time or following other influences.

- This Weighted-Score Method assumes that all the important criteria can be found and used.

- Assumes that weights can be properly apportioned to each criterion; that scores can be accurately given to each criterion and that the resulting weighted scores are good enough to make a decision with.

Advantages

- It actively engages senior managers in determining the value and weight of the various factors considered.

Disadvantages

- All the factors are not captured and there is still some uncertainty about the decision.

Criticisms

- Can managers’ opinions be scored accurately?

- Are managers’ opinions unwavering and meaningful?

- Managers’ opinions can be swayed by other unstated issues and there is personal bias (e.g. location is nearer to a manager’s home; or bribery may be used).

Practical Considerations for All Location Models

- Is a suitable site available?

- Is the ideal location in a housing estate or other area where warehouse and distribution centres would not be welcome?

- What is the nearest convenient location to the ideal calculated location on the map.

- How much would such a convenient location cost compared to the ideal location? Is there a trade-off between cost and convenience versus the ideal location?

- What is the cost of a distribution centre at the ideal location?

- What is the cost of a distribution centre at the most convenient location?

- Is this a brown field site or a green field site?

- Are there any grants available for development?

- Should the company consider other options rather than development?

- What are the views of the local authorities and how would they view such a development?

- Are we in the property development business or distribution business?

These and many other questions could be raised and may lead to a suboptimal decision which could have significant cost implications for the company.

However, the real world has these complications no matter how elegant or useful the method or model used in such decision-making.

Thus, the model itself and the results of the model are only part of the decision-making process of managers in businesses.

NB all these models can be used together to arrive at an overall solution. It is not clear if such a multi-model approach would make the location decision any easier.

Note for Markers: I am not expecting all of this. However, a decent attempt at one model should get good marks.

Part (b) A retail distribution company has a warehouse (at coordinates X = 12 and Y = 12) and delivers to various retailers…

Table 1 Van Loads Delivered to each location per week.

| Location | X (xi) | y (yi) | Weekly demand (van loads) (Qi) | Xi Qi | YiQi |
| --- | --- | --- | --- | --- | --- |
| A | 4 | 6 | 6 | 24 | 36 |
| B | 12 | 10 | 10 | 120 | 100 |
| C | 18 | 14 | 30 | 540 | 420 |
| D | 20 | 20 | 12 | 240 | 240 |
| E | 20 | 8 | 8 | 160 | 64 |
|  |  | Totals | Qi = 66 | xiQi = 1084 | yiQi = 860 |
|  |  |  | CoG | 16.42 | 13.03 |

(i) Draw a graph with all the locations in the table clearly shown, including the current location of the warehouse and distribution facility at coordinates X = 12 and Y = 12. Clearly label all the points.

The total quantity of loads, Qi, is = 6 + 10 + 30 + 12 + 8 = 66 loads

The centre of gravity coordinates of the lowest-cost location for the national distribution centre is calculated as follows:

x= xiQi Qi = [(4x6)+(12x10)+(18x30)+(20x12)+(20x8)]/66 =1084/66 = 16.42

y= yiQi Qi = [(6x6)+(10x10)+(14x30)+(20x12)+(8x8)]/66  4×6+7×11+4×9+11×15+(9×12)53 = 860/66 = 13.03

Plotting these values together with the original location (at coordinates X = 12 and Y = 12) gives the following graph:

(ii) From the data in the table determine the current most suitable location for the new warehouse and distribution facility using the centre of gravity method and add this point to your graph.

B

Current location

CoG

C

D

E

A

(iv) What would you recommend the company do?

The current location (X=12, Y=12) is apparently a long way from the centre of gravity (depending on the scale on the graph) at X = 16.42 and Y = 13.03.

Recommendations are:

(a) If possible, move to the centre of gravity as calculated subject to a cost-benefit analysis and the availability of suitable sites at or very near to the calculated best location (i.e. the calculated centre of gravity; x=16.42 and y=13.03).

(b) Try to determine if the number of loads delivered each week is likely to remain approximately constant. If it is, then move to the new location subject to (a) above. This location will be the least cost location if the area is flat and the distance between the warehouse and the various retailers is a straight line.

Other geographical and topographical features will also need to be considered in the location decision.

However, practical considerations must be considered when locating or relocating facilities using the Centre of Gravity Method, (see earlier list above).

[15 marks]

Note for Markers

Any of this analysis with suitable comments should attract good marks say 12 to 15 marks out of 15marks.

Question 5

Part (a) Critically evaluate the Theory of Constraints.

[10 marks]

Part (b) A company operates a five-stage process to make a metal component for the automobile industry. The process is outlined below. Given the data below:

| Stage | Processing time per item (minutes) |
| --- | --- |
| 1 | 7 |
| 2 | 10 |
| 3 | 7 |
| 4 | 20 |
| 5 | 8 |

(i) Calculate the overall processing time.

(ii) Identify the bottleneck in the process.

(iii) What is the Idle Time on each stage of the current process?

(iv) What is the Balancing Loss for this current manufacturing process?

(v) The company can afford to purchase another machine with a 12 minute process time to run in parallel with the bottleneck stage. What would be the new processing time at that stage?

(iv) Recalculate the idle time and balancing loss with the new machine in place.

(v) Comment on your answer.

[15 marks]

[Total 25 marks]

AnSwer

Objective: This question is designed to test a knowledge of The Theory of Constraints in Part (a) and Part (b) Application of Balancing Loss to a multistage process.

A High Distinction Answer (80%+ marks): Part (a) should provide an expertly written answer with all theory, comments demonstrating an awareness of the main issues with the Theory of Constraints. Part (b) should look at the Idle time, Balancing Loss, and investment in the bottleneck calculations with some clear comments. Comments should demonstrate a degree of expertise.

A Distinction Answer (70%+ marks): A distinction answer should give a very comprehensive answer. The theory should be carefully presented with clear explanations and definitions. Comments should be highly pertinent and demonstrate some clear understanding. The calculations on Balancing Loss etc., should be correct and appropriate comments made.

A Pass Answer (50% marks): is likely to be weaker across the board with limited discussion and definition of the concepts and ideas in all sections of the question. Insightful comments maybe absent or limited and calculations incorrect or partially incorrect.

A Fail Answer (less than 50% Marks): candidates will naturally be unable to give an answer to all sections in the question and unable to address all the issues raised. Comments may be poor or absent altogether.

Outline Answers

Part (a) Critically evaluate the Theory of Constraints. [10 marks]

The Theory of Constraints (TOC) was developed by Dr Eliyahu M. Goldratt in the early 1980s to explain problems with throughput (i.e. bottlenecks) in manufacturing operations especially multi-stage processes. The Theory of Constraints was largely developed as an alternative to capacity management and is concerned with capacity constraints, bottlenecks and how to change the factory to make the flow of product smooth and continuous through the factory and reduce work in progress.

The Theory of Constraints proposes that that every process has a single constraint, and that total process throughput can only be improved when the constraint is improved. (However, some processes may have more than one constraint).

A very important corollary to this is that spending time optimizing non-constraints will not provide significant benefits; only improvements to the constraint will further the goal (achieving more profit by increased throughput of the process).

Every process has a constraint (a bottleneck) and focusing improvement efforts on that constraint is the quickest and most effective way to improve the throughput of the process and improve other performance measures such as work in progress, turnover, and profitability. However, Goldratt suggest concentrating on one goal – profit.

It is worth noting that any improvement at the current bottleneck is likely to lead to a new and different bottleneck appearing somewhere else in the overall process. In general:

(i) Invest in additional capacity at bottlenecks (the constraint). This will improve (i.e. reduce) the overall process time and increase the throughput of the process (i.e. increase the number of items produced).

(ii) Slow the whole process down to the speed of the bottleneck. This will eliminate work in progress to a large extent thereby reducing costs of holding inventory.

(iii) Do a bit of both these two methods: invest in bottlenecks (the constraints) and slow the whole process to the speed of the bottleneck. This will improve the throughput, reduce work in progress and create idle time on each cycle and allow Balancing loss to be calculated.

The most important point is that throughput is the focus of this approach.

Criticisms are that alternative methods such as Just-in-time can also produce similar results without all the analysis and calculations. Bottlenecks can be chased around the factory and a lot of management time is used when applying the Theory of Constraints. When should a company stop investing in bottlenecks? Financial constraints will dictate when to stop investing in bottlenecks and then slowing the process to the bottleneck speed will reduce WIP and associated costs of inventory.

Part (b) A company operates a five-stage process to make a metal component for the automobile industry…

(i) Calculate the overall processing time.

Table 2 Current Idle time and Total Processing time

| Stage | Processing time per item (minutes) | Idle Time (minutes) |
| --- | --- | --- |
| 1 | 7 | 13 |
| 2 | 10 | 10 |
| 3 | 7 | 13 |
| 4 | 20 (bottleneck) | 0 |
| 5 | 8 | 12 |
| Totals | 52 | 48 |

Overall processing time is: 52 minutes and the idle time every cycle is 48 minutes.

(ii) Identify the bottleneck in the process.

The Bottleneck stage is stage 4 at 20 minutes.

(iii) What is the Idle Time on each stage of the current process?

See Table 2 above. The total idle time is 48 minutes.

(iv) What is the Balancing Loss for this current manufacturing process?

The bottleneck time governs the cycle time.

Idle Time on each stage = Bottleneck time – processing time for that stage

Total Idle time for a process = ∑(Idle Time on each stage) = 48minutes

Balancing Loss = 	Total Idle time for a process

(Cycle Time x No of Stages)

Current Balancing Loss = 48mins/(20mins x 5 stages) = 0.48 (or 48%)

(v) The company can afford to purchase another machine with a 12minute process time to run in parallel with the bottleneck stage. What would be the new processing time at that stage?

Placing the new machine at stage 4 in parallel with the current machine will make an improvement in the effective processing time at stage 4:

Current Stage 4: 60minutes/20minutes = 3 items per hour produced.

Extra machine at Stage 4: 60minutes/12minutes = 5 items per hour produced.

New Stage 4 has effectively produced 8 items per hour and has an effective processing time of 7.5 minutes per item.

That is 60minutes/8 items = 7.5minutes processing time per item at the new stage 4. The bottleneck moves to stage 2 with a 10minutes processing time. The bottleneck time governs the cycle time.

Table 3 New Idle time and Total Processing time

| Stage | Processing time per item (minutes) | Idle Time (minutes) |
| --- | --- | --- |
| 1 | 7 | 3 |
| 2 | 10 (new bottleneck) | 0 |
| 3 | 7 | 3 |
| 4 | 7.5 (with new m/c) | 2.5 |
| 5 | 8 | 2 |
| Totals | 39.5 | 10.5 |

The Bottleneck will move to stage 2 which has a processing time of 10 minutes. The bottleneck time governs the cycle time.

(iv) Recalculate the idle time and balancing loss with the new machine in place.

Recalculation of the total processing time, the idle time on each stage and the total idle time each cycle is shown in the table above.

Balancing Loss = 	Total Idle time for a process = 10.5 minutes

(Cycle Time x No of Stages)    (10 minutes x 5 stages)

New Balancing Loss = 0.21 (or 21%)

(v) Comment on your answer.

By placing a new machine in parallel with the current bottleneck stage (Stage 4, 20 minutes) the process time at stage 4 has been improved to 7.5 minutes per item. Thus, the whole multi-stage process has been improved, that is:

Idle time has been reduced from 48 minutes to 10.5 minutes (-78.1%). Thus, the machines in the process are working for longer if the production system is operating with balancing loss (i.e. working at the speed of the bottleneck in the process) to avoid work in progress.

Balancing loss has been improved from 0.48 (48%) to 0.21 (21%) (i.e. -56.3%). Again, this indicates that the machines are working longer with less idle time.

The Overall Process Time has been reduced from 52minutes to 39.5minutes a 24% (-24%) improvement over the original process time.

Throughput has improved from (60minutes/52 minutes) 1.15 items per hour to (60minutes/39.5minutes) ~1.52 items per hour. This is a major improvement in throughput. At the end of a 35-hour working week we might expect to see an improvement with the new machine from 40 units per week to 53 units per week (32.5% increase). That is, the throughput of the process has been improved.

If the company can sell everything it makes, then the turnover and profit will have increased significantly by investing in the bottleneck constraint. This is the most important effect of investing in the bottlenecks in a multi-stage process and is entirely consistent with the Theory of Constraints.

[Total 15 marks]

Question 6

Part (a)

Give two well-known examples of project failure and critically evaluate why they are regarded as failures.

[10 marks]

Part (b)

A company is undertaking a project to re-model a part of a golf course. The work to be completed is shown in the table below.

| Activity | Duration (weeks) | Predecessors | Resources required (Trucks) |
| --- | --- | --- | --- |
| A | 3 | Start | 5 |
| B | 4 | A | 6 |
| C | 1 | A | 4 |
| D | 3 | B, C | 3 |

Give the data above you are expected to carry out the following to inform your manager:

- Draw a precedence diagram of the project.

- Carry out a critical path analysis.

- Calculate the earliest start, earliest finish, latest start, latest finish, and total float. Determine the Critical Path through the network.

- Draw a Gantt chart starting activities as early as possible.

- Draw a resources histogram from the Gantt chart.

- Critically evaluate your answer.

Additional information

EF = ES + D     (Forward Pass through the network)

LS = LF – D      (Backward Pass through the network)

Total Float: TF = LF-ES – D

[15 marks]

[25 marks in total]

Answer

Objective: Part (a) Requires a critical evaluation of project failure. Part (b) requires a simple project to be analysed and commented upon.

A High Distinction Answer (80%+ marks): should provide an expertly written answer with all the calculations correct. Comments should demonstrate a degree of expertise.

A Distinction Answer (70%+ marks): A distinction answer should give a very comprehensive answer. All the precedence diagram, CPA calculations, Gantt chart and resources histogram should be correct with clear comments.

A Pass Answer (50% marks): is likely to be weaker across the board with limited comments and discussion on project failure. The CPA calculations should be attempted and incorrect or if partially correct the comments are incorrect as a result – although the method may have been properly followed but with errors.

A Fail Answer (less than 50% Marks): will naturally be unable to give an adequate answer to all sections in the question and unable to address all the issues raised. Comments may be poor or absent altogether. The CPA may be weak or not attempted.

Answer

Part (a)

There are numerous failed projects and so any two good examples will be well received by the markers. [10 marks]

Examples of Project Failure

1. Scottish Parliament at Holyrood: Costs rose from estimated £40m to over £400m – scope creep was criticised as one of its downfalls.  From the outset, the building and its construction has been controversial. The choices of location, architect, design, use of non-indigenous materials (granite from China instead of Scotland), and choice of construction company were all criticised by politicians, the media and the Scottish public.

The Parliament Building at Holyrood was supposed to open in 2001 it did not do so until 2004, more than three years late with an estimated final cost of £414 million, many times higher than initial estimates of between £10m and £40m.

The Public Inquiry into the Scottish Parliament building at Holyrood (Coates, 2004) criticised the management of the whole project from the realisation of cost increases down to the way in which major design changes were implemented throughout the project (scope creep). The use of Construction Management, where the building was built in stages and paid for in stages, was heavily criticised as being like giving a blank cheque to the builders.

Presenting his report in September 2004, Lord Fraser told how he was "astonished" that year after year the ministers who were in charge were kept so much in the dark over the increases in cost estimates. He also stated that a Parliament building of sufficient scale could never have been built for less than £50m, and was "amazed" that the belief that it could be was perpetuated for so long. He believed that from at least April 2000, when MSPs commissioned the Spencely Report to decide whether the building should continue, it should have been realised that the building was bound to cost more than £200m. Furthermore, £150m of the final cost was wasted because of design delays, over-optimistic programming and uncertain authority (Coates, 2004)

2. Edinburgh's Tram System: £375m over budget, with only half the network built and three years late opened Saturday 31st May 2014 (McKie, 2014).

“Edinburgh's problem-plagued tram system opened to paying customers on Saturday – three years behind schedule, more than two times over budget and limited to a route that covers less than half the network that had originally been planned for it. Edinburgh's trams were almost scrapped only a few weeks before construction began in 2007 and later ground to a halt for months when the company in charge of the project fell into a bitter dispute with city authorities. In 2009, when David Mackay resigned as chairman of Transport Edinburgh Limited, which was then in charge of the project, he described the construction of the tram system as “Hell on wheels”. The cost of the project was originally earmarked at £375m but has since reached £770m. However, interest costs that still have to be paid on loans raised to complete the project could take its final cost to more than £1bn.” (McKie, 2014).

Sydney Opera House: There were major problems with the project leading it to be massively over schedule and over budget. Idea started in 1957, completed in 1974.

London Garden Bridge (Never completed): A failed plan to build a bridge covered with trees and flowers over the river Thames in central London cost a total of £53m. A Transport for London (TfL) inquiry showed the Garden Bridge Trust spent £161,000 on a website and £417,000 on a gala for the abandoned project. The design of the bridge cost more than £9m and the charity paid its executives £1.7m. Around £43m came from the public's pocket. Doubts began to surround the project, overseen by Boris Johnson, after it lost the support of London Mayor Sadiq Khan in April 2017. It was officially abandoned in August of that year after a review recommended it be scrapped.

The New Wembley Stadium: A badly run project with a good outcome. <https://www.projectmanagement.ie/blog/wembley-stadium-a-badly-run-project-with-a-good-outcome/>.

[10 marks]

Part (b)

Draw a precedence diagram of the project.

|  |  |  |  | B |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Start |  | A |  |  |  | D |  |  |  |
|  |  |  |  | C |  |  |  |  |  |

Note that there is no ‘END’ in the table in the question, so this is the correct Precedence Diagram.

Carry out a critical path analysis

| ES | D | EF |
| --- | --- | --- |
| Key |  |  |
| LS | TF | LF |

|  |  |  |  |  |  |  |  |  |  | 3 | 4 | 7 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | B |  |  |  |  |  |  |  |  |  |  |  |  |
| 0 | 0 | 0 |  | 0 | 3 | 3 |  |  |  | 3 | 0 | 7 |  |  |  |  |  |  |  |  |  |  |  |
| Start |  |  |  |  | A |  |  |  |  |  |  |  |  |  |  | 7 | 3 | 10 |  |  | 10 |  | 10 |
| 0 | 0 | 0 |  | 0 | 0 | 3 |  |  |  | 3 | 1 | 4 |  |  |  |  | D |  |  |  | END |  |  |
|  |  |  |  |  |  |  |  |  |  |  | C |  |  |  |  | 7 | 0 | 10 |  |  | 10 |  | 10 |
|  |  |  |  |  |  |  |  |  |  | 6 | 3 | 7 |  |  |  |  |  |  |  |  |  |  |  |

Calculate the earliest start, earliest finish, latest start, latest finish, and total float – See above and table below.

| Activity | Duration (weeks) | ES | EF | LS | LF | TF | Critical Path |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | 3 | 0 | 3 | 0 | 3 | 0 | Yes |
| B | 4 | 3 | 7 | 3 | 7 | 0 | Yes |
| C | 1 | 3 | 4 | 6 | 7 | 3 | No |
| D | 3 | 7 | 10 | 7 | 10 | 0 | Yes |

The Critical Path through the network is: A, B, D.

Draw a Gantt chart starting activities as early as possible.

See Gant Chart on next page.

Draw a Resources Histogram from the Gantt chart.

See Resources Histogram on next page.

Critically evaluate your answer

This is a very small project with only one activity (C) with some total float of 3 weeks. However, this does not help much when trying to level the resources required. No matter where activity C is placed on the resources histogram (in weeks 4, 5, 6 or 7) there will always be 1 week requiring 10 trucks. Therefore, resource levelling cannot be used in this example to level the resources across the project.

Gantt Chart with Activities Starting as Early as possible (NB Figures in brackets are the resources required, in this example it is Trucks required; Shaded area is Total Float on Activity B)

|  |  | A | (5) |  | B | (6) |  |  | D | (3) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | C (4) |  |  |  |  |  |  |  |  |  |  |  |
|  | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | weeks |  |  |  |  |

Resources Histogram (Trucks)

| 11 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  | B |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  | + |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  | C |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  | 10 |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  | B | 6 |  |  |  |  |  |  |  |  |  |
| 4 |  | A | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  | D | 3 |  |  |  |  |  |  |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | weeks |  |  |  |  |

[15 marks]

End of Examination Answers